## Slide 1: Scrum in a nutshell

## Slide 3: Sprint Framework
Roles | Ceremonies | Artifacts
Product Owner | Sprint Planning | Product Backlog
Scrum Master | Daily Scrum Meeting | Sprint Backlog
Team Members | Sprint Review | Sprint Burndown
Other Stake Holders | Sprint Retrospective | Team Velocity

## Slide 4: Sprint Framework
Roles | Ceremonies | Artifacts
Product Owner | Sprint Planning | Product Backlog
Scrum Master | Daily Scrum Meeting | Sprint Backlog
Team Members | Sprint Review | Sprint Burndown
Other Stake Holders | Sprint Retrospective | Team Velocity

## Slide 5: Product Owner
Notes: Defines the features of the product
Decides release date and content
Responsible for the profitability of the product
Prioritizes features according to market value
Adjusts features and priority

## Slide 6: Scrum Master
Notes: Manages the project
Ensure that the team is fully functional and productive
Removes impediments

## Slide 7: Team Members
Teams are self-organized
Typically 5-9 people
Committed for the project

## Slide 8: The ‘Pig’ and the ‘Chicken’

## Slide 9: Product Backlog

## Slide 10: Sprint Backlog

## Slide 11: Sprint Planning
Sprint planning meeting
Sprint prioritization
Analyze and evaluate product backlog
Select sprint goal
Sprint planning
Decide how to achieve sprint goal
Create sprint backlog from product backlog
Estimate sprint backlog
Sprint
goal
Sprint
backlog
Business conditions
Team capacity
Product backlog
Technology
Current product

## Slide 12: Sprint Planning (Estimation)

## Slide 13: Daily Scrum Meeting

## Slide 14: Summary

## Slide 15: My Books + Video Subscriptions
books.kunal-chowdhury.com

## Slide 16: Connect with Me
kunal-chowdhury.com
twitter.com/kunal2383
facebook.com/blog.kunal